Agile Sprint Model: Implement Client Script & UI Policy (Incident Management)

Story Points Scale (Fibonacci Series):

1 - Very Easy Task

2 - Normal Task

3 - Moderate Task

5 - Difficult Task

Sprint 1

Epic 1: Client Script Implementation

Create OnLoad Client Script for Incident Form (USN1) – 2

Create OnChange Client Script for Category/Subcategory (USN2) – 3

Epic 2: UI Policy Setup

Make State and Assignment Group Mandatory (USN3) – 2

Hide/Show Resolution Fields based on State (USN4) – 3

Read-only Rules for Closed Incidents (USN5) – 2

Total Story Points in Sprint 1 = 2 + 3 + 2 + 3 + 2 = 12

Sprint 2

Epic 3: Advanced Form Validation & Scripts

OnSubmit Validation Script for Incident Short Description (USN6) – 3

Auto-populate Caller Details via Client Script (USN7) – 3

Epic 4: Complex UI Policy Actions

Dynamic UI Policy for Priority & Urgency Matrix (USN8) – 5

Epic 5: Testing & Deployment

Unit Testing for Client Scripts & UI Policies (USN9) – 3

Deploying Artifacts to Update Sets (USN10) – 2

Total Story Points in Sprint 2 = 3 + 3 + 5 + 3 + 2 = 16

Total Story Points Summary

Sprint 1 = 12

Sprint 2 = 16

Velocity Calculation

Velocity = Total Story Points Completed/Number of Sprints

Total story points = 12+16=28

No. of sprints = 2

Velocity = 28/2