PROJECT PLANNING PHASE

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28 September 2026 |
| --- | --- |
| Team ID | 6ab221341 |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Maximum Marks | 5 Marks |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Developer A |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application. | 1 | High | Developer B |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail. | 2 | Medium | Developer A |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password. | 1 | High | Developer B |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook. | 2 | Low | Developer A |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view the main dashboard with key metrics and user profile summary. | 5 | High | Developer B |
| Sprint-2 | Dashboard | USN-7 | As a user, I can customize dashboard widgets and views. | 3 | Medium | Developer A |
| Sprint-3 | User Profile | USN-8 | As a user, I can view and update my profile information and upload an avatar. | 3 | Medium | Developer B |
| Sprint-3 | Notifications | USN-9 | As a user, I can receive in-app notifications for system updates. | 2 | Low | Developer A |

2. Project Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 18 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |

3. Velocity Calculations

A. Velocity Per Sprint

Velocity=Total Completed Story PointsNumber of Sprints

- Total Completed Story Points = 20+20+18+20=78

- Total Sprints = 4

- Average Velocity = 784=19.5 Story Points / Sprint

B. Average Velocity (AV) Per Iteration Unit (Story Points per Day)

As specified in the template, assuming a 10-day Sprint duration and a team velocity of 20 Story Points per Sprint:

Average Velocity (Per Day)=Team Velocity per SprintSprint Duration (in Days)

Average Velocity (Per Day)=20 Points10 Days=2 Story Points / Day

(This means the team completes an average of 2 Story Points per day).

4. Burndown Chart Explanation

A Burndown Chart is a visual representation of work remaining to be done versus time within a Sprint:

- X-Axis (Horizontal): Sprint Duration (Days 1 to 10).

- Y-Axis (Vertical): Remaining Work / Story Points (from 20 down to 0).

- Ideal Line: A straight line starting at 20 Story Points on Day 0 and steadily decreasing to 0 Story Points by the final day.

- Actual Line: A line tracking the team's actual day-to-day progress as tasks are completed.