User Acceptance Testing (UAT) Template

| Date | 28 September 2026 |
| --- | --- |
| Team ID | 6ab221341 |
| Project Name | Implement Client Scripts & UI Policy (Incident) |
| Maximum Marks |  |

Project Overview:

- Project Name: Implement Client Scripts & UI Policies (Incident)

- Project Description: Implementation and validation of ServiceNow Client Scripts (onChange, onLoad, onSubmit), UI Policies, and UI Policy Actions on the Incident form to automate dynamic field behaviors, validations, and form rendering.

- Project Version: v1.0

- Testing Period: 28 September 2026 – 05 October 2026

- Testing Scope:

  - Client Script execution on field changes (caller_id, category, priority).

  - UI Policy visibility, mandatory rules, and read-only actions on Incident form fields.

  - Client-server communication using GlideAjax and Script Includes.

  - User roles and Access Control List (ACL) validations.

- Testing Environment: ServiceNow Personal Developer Instance (PDI) / UI16 & Service Portal.

- Credentials: Admin / ITIL User credentials configured in ServiceNow instance.

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Verify onLoad Client Script execution on Incident form | 1.Navigate to Incident > Create New. 2. Open a new incident form. | Form loads and default short description or user warning banner populates correctly | Default script execution loaded successfully as expected. | Pass |
| TC-002 | Verify onChange Client Script on Priority field change | 1. Select 'Priority' as Critical. 2. Observe form behavior | 'Urgent Attention Required' alert message displays or impact field updates automatically | Alert triggered and impact updated dynamically. | Pass |
| TC-003 | Verify UI Policy for mandatory 'Close Notes' on Resolution | 1. Change Incident State to 'Resolved'. 2. Check 'Close Notes' field. | 'Close Notes' and 'Close Code' fields become mandatory automatically via UI Policy. | Fields successfully set to mandatory status. | Pass |
| TC-004 | Verify UI Policy Actions to hide/show fields based on Category | 1. Select Category as 'Network'. 2. Check field visibility. | Network-specific custom fields appear, while unrelated fields are hidden. | Dynamic field visibility toggled properly. | Pass |
| TC-005 | Verify Client-Callable GlideAjax script execution | 1. Enter Caller ID. 2. Verify Location auto-population. | Server-side script fetches caller location asynchronously without refreshing page. | Location fetched and populated seamlessly | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | UI Policy conflict when state changes rapidly from New to Resolved | 1. Open incident. 2. Directly click Resolved without saving mandatory fields. | Medium | Closed | Fixed by adding proper onSubmit validation check. |

Sign-off:

Tester Name: [Name of Tester]

Date: [Date of Test Completion]

Signature: [Tester's Signature]

Notes:

· Ensure that all test cases cover both positive and negative scenarios.

· Encourage testers to provide detailed feedback, including any suggestions for improvement.

· Bug tracking should include details such as severity, status, and steps to reproduce.

· Obtain sign-off from both the project manager and product owner before proceeding with deployment.